Build log — content into the database, and the contract the frontend builds against

T-011 · Seed content and openapi.yaml

Nidan — Bias-Aware Virtual Patient Simulator

Authors       Vraj Patel (202301408) · Yogesh Bagotia (202301114)

Mentor        Abhishek Gupta

Institution   DAU (Dhirubhai Ambani University), Gandhinagar

Status        Complete — 12 September 2026

Part of       Build log

# Contents

| Task | T-011, BUILD_PLAN Phase 1 ⭐ — sync point S-1 |
| --- | --- |
| Status | ✅ Complete — 12 September 2026 |
| Branch | feat/seed-content-and-openapi |
| Estimated | 2 days |
| Specification | DATA_MODEL §9.2 · API_CONTRACT |
| Behaviour change | None to the running app. The database now holds content; nothing reads it yet |

## 1 · Summary

Three migrations fill the tables T-010 created, and openapi.yaml declares the

whole v1 API.

017   27 examinations · 86 investigations · 40 topics · 523 phrases

018   engine version 1.0.0 with the current detector thresholds

019   the 5 clinical cases as case_versions v1, status DRAFT

openapi.yaml   18 paths · 22 operations · 14 schemas · 28 error codes

Migration 019 is the one that matters. Clinical content no longer lives only

inside a 2,421-line Python file that only a programmer can read — which was the

thing blocking the two clinician reviewers. It is the first step of

T-021 → T-023 → ten reviewed cases → launch.

`openapi.yaml` is why the plan calls this a sync point. Yogesh can now

generate a typed client and build screens against a mock, instead of idling

through the rest of Phase 1.

330 → 356 tests. Detector accuracy unchanged at 94%.

## 2 · Definition of done

T-011 · Seed content and `openapi.yaml` skeleton ⭐ (sync point S-1)

Phase    1            Depends  T-010          Est  2 d      Owner  V

Files    migrations/017,018, openapi.yaml

Spec     DATA_MODEL §9.2 · API_CONTRACT

Accept   1. 27 examinations, 86 investigations, 40 topics, 523 phrases seeded from cases.py

2. Engine version 1.0.0 seeded with current thresholds, is_current=true

3. 5 existing cases migrated as case_versions v1, status='draft'

4. openapi.yaml committed with all v1 paths and schemas (may return 501)

Note     Unblocks the frontend track. Do not let this slip.

| # | Criterion | Evidence |
| --- | --- | --- |
| 1 | master lists seeded | all four counts exact · 8 tests compare contents, not just counts |
| 2 | engine 1.0.0, is_current | seeded · a drift test ties it to bias.py |
| 3 | 5 cases as v1 draft | seeded · a test asserts the publication gate still refuses them |
| 4 | openapi.yaml with all paths | 18 paths, every operation declaring 501 · 9 contract tests |

**Every count in DATA_MODEL §9.2 was checked against cases.py rather than

trusted** — 27, 86, 40, 523, 5, all exact. Worth doing: T-010's task text

claimed 19 tables where the spec defined 21.

## 3 · What was built

### 3.1 · The seed migrations are generated, not written

scripts/generate_seed_migration.py and generate_case_migration.py read

cases.py and emit migrations 017 and 019.

Why. 523 phrases transcribed by hand would contain mistakes nobody would

ever find. A phrase that silently never matches looks exactly like a learner who

never asked about that topic — it would quietly depress coverage scores for

everyone, and there is no test that could distinguish it from real behaviour.

They are also re-runnable. Until T-021 gives clinicians an editor, cases.py

remains where content is authored, so this is a bridge rather than a one-off

import.

### 3.2 · Cases enter as draft — including the pilot's

DATA_MODEL §9.2 is explicit:

"The 5 migrated cases enter as `draft`, not `published`. They must pass clinical review before going live (FR-12.5) — including the ones that already ran in the pilot. Publishing them without review would make the trigger a formality."

Implemented, and test_the_publication_gate_still_refuses_these_cases asserts

the trigger from migration 007 treats them like any other draft.

### 3.3 · The engine-version drift guard

engine_versions.thresholds records what a stored score means. A score of

0.75 is uninterpretable unless you know the concentration threshold was 0.60 at

the time.

The seeded row carries the values currently hard-coded in bias.py, and

test_thresholds_match_the_constants_the_detectors_actually_use fails if

bias.py changes without a new engine version:

"Change 0.60 in bias.py without changing this row and every historical result silently becomes uninterpretable — the number is still there, but what it was measured against is now a lie."

Until T-016 makes the engine read these values, that test is the only thing

holding the two together.

### 3.4 · `openapi.yaml` guards two product rules

Three of the nine contract tests check guarantees rather than syntax:

- No bias vocabulary in field names or enum values. A field called

anchoring_score would put the word in front of a learner through the

generated client, without anyone writing it into the UI. Scoped to names and

values, not prose — a description explaining the rule is developer

documentation and the right place for the vocabulary.

- No assessment state on the session response. No coverage, no readiness,

no count against a target (PRD P2, CT-1, CT-2).

- Every documented error code is declared, cross-checked against

API_CONTRACT §10, so a client branching on monthly_limit_reached cannot

break because the enum forgot it.

## 4 · Where we diverged from the specification

4.1 · A fourth migration. The task lists 017, 018. Seeding the cases is

criterion 3 and belongs in its own revision, so it is 019. Bundling it into

018 would have made the engine version and the clinical content inseparable in a

downgrade.

4.2 · `patient.name`, `age` and `sex` were transcribed by hand.

DATA_MODEL §8.1 wants a structured patient object; cases.py has that

information only in prose, and the five intros use five different sentence

shapes:

A 48-year-old male accountant named Ramesh Kumar…

Kavya Menon, a 29-year-old marketing executive…

Parsing that with a regex would be fragile in a way nobody would notice. With

five cases, the fifteen values were transcribed into an explicit table in the

generator, where they can be checked by reading the intro. **Every value appears

verbatim in the case's own text** — this is transcription, not authorship, and

the case editor (T-021) is where a clinician can correct them.

4.3 · Slugs were chosen, not derived. cases.slug is UNIQUE and ends up in

URLs and the admin console, so case_1 would be a poor permanent identifier.

They are chest-pain-gerd, breathlessness-pulmonary-embolism and so on.

## 5 · The T-010 bug this exposed

The most useful thing that happened, and it was mine.

tests/db/conftest.py truncated cases and case_versions whenever a test

committed. That was correct in T-010, when those tables held nothing but

fixtures. It became wrong the moment T-011 seeded real content into them: every

seed assertion failed, in whichever test file happened to run after one that

committed.

It took four hypotheses to find, and two of them are worth keeping.

### 5.1 · `TRUNCATE … CASCADE` propagates outward

Removing cases from the truncate list did not fix it. CASCADE truncates

every table holding a foreign key into the listed ones — and

cases.created_by references profiles. So TRUNCATE profiles CASCADE took

the five seeded cases with it.

The CASCADE had to go. Listing the tables explicitly means a forgotten foreign

key now fails loudly instead of quietly widening the blast radius.

TRUNCATE itself stays, because session_events and audit_log carry

append-only triggers that refuse a DELETE by design. Truncate bypasses row

triggers — which is exactly what a test teardown wants and exactly what

application code must never be able to do.

### 5.2 · Then keying the cleanup on ids broke it again

The next attempt deleted "cases whose id is not one of the seeded ids",

captured once per session. That failed too:

test_downgrade_to_base_then_upgrade_again rebuilds the entire schema

mid-session, and migration 019 generates fresh UUIDs on the way back up. The

session-scoped list then referred to rows that no longer existed, and the

teardown deleted all five as "not seeded".

Now keyed on slug, which is deterministic across a re-seed.

### 5.3 · A stale assertion

test_the_head_revision_is_016 hard-coded a revision number and went stale the

moment this task added three migrations. It now reads the latest migration

filename, so adding a migration does not require remembering to update a test.

The general lesson: a fixture that encodes "these tables hold only test

data" is a statement about the current schema, and it silently stops being

true. The comment in T-010 even said master content was "deliberately absent"

from the list — the reasoning was right, the list simply did not anticipate

cases joining that category.

## 6 · Other problems hit

Two dependency advisories on `pip` itself — PYSEC-2026-196 and

PYSEC-2026-3721. The same shape as the `setuptools` finding in T-004: a

tool that ships with the virtualenv rather than something we depend on, clean

locally only because one machine had been upgraded by hand. Both are now pinned

in the dev extra so a fresh environment is audit-clean without anyone

remembering.

`gitleaks` flagged `hba1c_glucose` — a clinical investigation key — as a

generic API key. Allowlisted, with a note that there are 86 such keys and more

arrive with cases 6–10, so the list will grow.

And the guard was re-verified. The first probe used K = "gsk_…" and was

not detected, which briefly looked like the allowlist had blinded the scanner.

It had not: gitleaks' generic-api-key rule keys off an identifier containing

key/token/secret, and the variable was called K. With a realistic

GROQ_API_KEY = "gsk_…" it fires. **A guard that fails to fire on a bad probe

looks identical to a broken guard** — worth knowing before concluding the second.

## 7 · Verification

pytest -q                        # 356 passed

ruff check .                     # PASS

mypy nidan/domain --strict       # PASS

lint-imports                     # PASS

python validate_detectors.py     # PASS: 94.4%

gitleaks dir .                   # no leaks found

pip-audit --skip-editable        # no known vulnerabilities

Against a real container, upgrade head → downgrade base → upgrade head

succeeds repeatedly, and the seed counts are exact each time.

## 8 · What this changes for you

docker compose up -d db

alembic upgrade head

docker compose exec db psql -U nidan -d nidan

SELECT slug, status FROM cases JOIN case_versions ON cases.id = case_id;

SELECT topic_key, count(*) FROM topic_lexicon

JOIN topic_phrases ON topic_lexicon.id = topic_id GROUP BY 1;

For Yogesh: openapi.yaml is at the repository root. Generate a client from

it and start T-032 — every operation returns 501 today, so mock the responses.

The error codes are a stable contract; branch on code, never on the message.

## 9 · Known debt left behind

| Debt | Closed by |
| --- | --- |
| Nothing reads the seeded content. The app still imports cases.py | T-012, T-016 |
| `cases.py` is still the place content is authored. Two sources of truth until the editor exists — regenerate 017/019 if it changes | T-021 |
| Development seed absent. §9.2 also asks for 3 test users, an approving review per case, and ~10 synthetic sessions for dashboard work | unassigned — needed before T-033 |
| Patient demographics are transcribed, not clinician-confirmed (§4.2) | T-021 |
| `openapi.yaml` is unverified against an implementation — nothing serves it yet | T-030 |
| No `openapi.yaml` linter in CI. The tests check structure and the two product rules, not full 3.1 conformance | fold into T-030 |
| `engine_versions` is seeded but unused. The detectors still read constants | T-016 |

## 10 · How to undo it

alembic downgrade 016      # removes the seeds, keeps the schema

git revert HEAD

The seeds are additive and nothing reads them, so reverting affects nothing that

runs today.

## 11 · Next

T-012 · Repository layer and tenant scoping (2 days) — the first code that

actually queries the database. Its acceptance criteria are the interesting part:

no query bypasses the actor context, and *RLS policies are tested to actually

deny*.

The RLS tests written in T-010 prove the policies are wired correctly at the

schema level. T-012 proves the application cannot route around them.

Written 12 September 2026 · Vraj Patel (202301408) · Yogesh Bagotia (202301114)