Build log — what was done, why, and how it was verified

T-001 · Restructure into a vpsim/ package

VPSim — Bias-Aware Virtual Patient Simulator

Authors       Vraj Patel (202301408) · Yogesh Bagotia (202301114)

Mentor        Abhishek Gupta

Institution   DAU (Dhirubhai Ambani University), Gandhinagar

Status        Complete — 5 September 2026

Part of       Build log — one record per BUILD_PLAN task

# Contents

| Task | T-001, BUILD_PLAN Phase 0 |
| --- | --- |
| Status | ✅ Complete — 5 September 2026 |
| Branch | refactor/t-001-package-structure |
| Estimated | 2 days |
| Specification | TECH_SPEC.md §4.1 · ADR-0009 |
| Blocks | Everything. No other Phase 0 task can start until this lands. |
| Behaviour change | None intended. Same routes, same detectors, same numbers. |

## 1 · Summary

The prototype was nine Python files sitting loose in the repository root, with

app.py importing all of them and the templates folder next to them. That

layout was correct for a research prototype and is wrong for a product.

This task moved every module into a vpsim/ package split into three layers —

domain/, infra/, api/ — and made the boundary between them a **rule that

is tested**, not a convention that is remembered.

Nothing the user sees changed. All nine routes still work, and the detector

validation still reports 94%, which is the number the research claim rests on.

The one sentence that matters: vpsim/domain/ is now pure Python — no

Flask, no Groq, no file I/O, no network — and there are two tests plus a CI

contract that fail the build if anybody breaks that.

## 2 · The problem — what was wrong with the old layout

Before this task, the repository root looked like this:

app.py                  586 lines — routes, session store, file saving, LLM calls

cases.py                2 421 lines — the 5 clinical cases

bias_detector.py        the three detectors

clinical_evaluator.py   diagnosis and coverage scoring

feedback_generator.py   prompt building AND the Groq API call

session_tracker.py      topic keywords AND session state AND filesystem reads

templates/

static/

That is not a criticism of the prototype. For a study with 16 sessions run from

one laptop, it was the right amount of structure. It becomes a problem the

moment we try to do any of the following, all of which are on the build plan:

a) Test the assessment engine without a network.

bias_detector.py was importable on its own, but session_tracker.py was not

usefully testable because the same file that held TOPIC_KEYWORDS also read the

sessions/ directory from disk. feedback_generator.py could not be imported

at all without a Groq API key in the environment, because it constructed a

client at module import time. Any test of feedback logic therefore needed a

real API key and a real network call.

b) Recompute results from stored sessions.

Property 3 in CLAUDE.md — *the event log is the source of truth, derived state

is reproducible from it* — requires that the scoring path can be run over stored

data with no web server and no model. With scoring logic reachable only through

Flask request handlers, that is not possible.

c) Swap the model or the storage layer.

app.py and feedback_generator.py each constructed their own Groq client at

import time, so there were two independent configurations of the same thing.

Changing model, adding retry, or adding cost logging meant editing both and

hoping neither was missed. This

is exactly what ADR-0011 (per-purpose LLM routing) will need.

d) Let two people work without collisions.

A 518-line app.py touched by every feature is a merge conflict generator.

e) Prevent the layering from rotting.

This is the real one. ADR-0009 chose a modular monolith: one deployable

process, but with enforced internal boundaries. The whole argument for that

choice — that we get the simplicity of a monolith without the tangle — depends

on the boundaries actually being enforced. An unenforced boundary is a comment.

## 3 · Definition of done

Copied verbatim from BUILD_PLAN.md, not paraphrased:

T-001 · Restructure into a `vpsim/` package

Phase    0            Depends  —              Est  2 d      Owner  V

Files    vpsim/{api,domain,infra,web}/, pyproject.toml

Spec     TECH_SPEC §4.1 · ADR-0009

Accept   1. Existing modules moved: cases→domain/content,

bias_detector→domain/assessment/bias,

clinical_evaluator→domain/assessment/clinical,

session_tracker→domain/assessment/topics

2. domain/ imports nothing from infra/ or api/

3. `python -m vpsim` starts the app with all existing routes working

4. validate_detectors.py still reports 94% unchanged

Tests    Smoke test hitting every existing route

### Evidence that each criterion is met

| # | Criterion | How it was verified | Result |
| --- | --- | --- | --- |
| 1 | Modules moved | git diff --cached -M rename detection | 12 renames detected, history preserved |
| 2 | domain/ imports nothing from infra//api/ | pytest tests/test_layering.py and lint-imports | 2 tests pass · 1 contract kept, 0 broken |
| 3 | python -m vpsim serves all routes | booted the server, requested three routes over loopback | 9 routes registered, all HTTP 200 |
| 4 | Validation unchanged | python validate_detectors.py | 51/54 = 94% — byte-identical to before |
| — | Smoke test over every route | pytest tests/test_smoke.py | 11 tests, all pass |

Total test suite: 17 passing, 0 failing, 0.31 s.

## 4 · What was built — the shape of the code now

### The three layers

┌──────────────────────────────────────────────────────────┐

│  vpsim/api/          the web layer                        │

│    routes.py         Flask blueprint "web" — 9 routes     │

│                      parses requests, calls domain,       │

│                      renders responses. Decides nothing.  │

└───────────────────────────┬──────────────────────────────┘

│  may import ↓

┌───────────────────────────┴──────────────────────────────┐

│  vpsim/infra/        everything that touches the outside  │

│    llm/gateway.py    THE single call site for the model   │

│    storage.py        session JSON read/write              │

│    session_store.py  ⚠ in-memory state — replaced by T-013│

│    feedback.py       calls the gateway with domain prompts│

└───────────────────────────┬──────────────────────────────┘

│  may import ↓

┌───────────────────────────┴──────────────────────────────┐

│  vpsim/domain/       pure logic — the part that matters   │

│    content/cases.py            5 cases, exams, tests      │

│    assessment/bias.py          the three detectors ← IP   │

│    assessment/clinical.py      diagnosis + coverage       │

│    assessment/topics.py        TOPIC_KEYWORDS, extraction │

│    session.py                  state transitions          │

│    feedback.py                 prompt construction        │

│                                                           │

│    imports NOTHING above this line.                       │

│    no flask · no groq · no os.path · no network           │

└──────────────────────────────────────────────────────────┘

Arrows point one way only. domain/ at the bottom knows nothing about the

layers above it, which is what makes it testable in isolation and replayable

over stored data.

### Every file, and what it is

| File | Lines | Layer | What it holds |
| --- | --- | --- | --- |
| vpsim/app.py | 43 | wiring | create_app() factory |
| vpsim/__main__.py | 10 | wiring | python -m vpsim entry point |
| vpsim/api/routes.py | 432 | api | the 9 HTTP routes |
| vpsim/domain/content/cases.py | 2 421 | domain | 5 cases · 27 examinations · 86 investigations |
| vpsim/domain/assessment/bias.py | 294 | domain | anchoring, premature closure, confirmation bias |
| vpsim/domain/assessment/clinical.py | 156 | domain | diagnosis correctness, coverage scoring |
| vpsim/domain/assessment/topics.py | 275 | domain | TOPIC_KEYWORDS + extract_topics() |
| vpsim/domain/session.py | 144 | domain | create_session, update_session, record_exam, … |
| vpsim/domain/feedback.py | 150 | domain | prompt building + rule-based fallback text |
| vpsim/infra/llm/gateway.py | 94 | infra | call_llm() — the only place we talk to a model |
| vpsim/infra/storage.py | 112 | infra | save_session_file, count_prior_sessions |
| vpsim/infra/feedback.py | 57 | infra | the model call + graceful degradation |
| vpsim/infra/session_store.py | 17 | infra | ⚠ the temporary in-memory dict |
| tests/test_smoke.py | 81 | test | 11 route tests |
| tests/test_layering.py | 45 | test | 2 boundary tests |

vpsim/web/ holds the four templates and two static files, unchanged.

## 5 · Step by step — exactly what was done

### 5.1 · Branch

git checkout -b refactor/t-001-package-structure

A refactor that touches every file is not something to do on main. If it goes

wrong, git checkout main is the whole recovery.

### 5.2 · Create the skeleton

mkdir -p vpsim/{api,domain/{content,assessment},infra/llm,web}

touch vpsim/__init__.py vpsim/api/__init__.py vpsim/domain/__init__.py \

vpsim/domain/content/__init__.py vpsim/domain/assessment/__init__.py \

vpsim/infra/__init__.py vpsim/infra/llm/__init__.py

The __init__.py files are what make each directory a Python package rather

than a plain folder. They are empty on purpose — putting imports in them creates

import cycles that are painful to unpick later.

### 5.3 · Move the files with `git mv`, not `cp`

git mv cases.py              vpsim/domain/content/cases.py

git mv bias_detector.py      vpsim/domain/assessment/bias.py

git mv clinical_evaluator.py vpsim/domain/assessment/clinical.py

git mv session_tracker.py    vpsim/domain/session.py

git mv templates             vpsim/web/templates

git mv static                vpsim/web/static

Why `git mv` matters. Copy-then-delete makes git record a deleted file and

an unrelated new file. git log --follow stops at the boundary and git blame

loses everything before it. On bias_detector.py that would have thrown away

the history of the confirmation-bias fix that took the detector from 14%

sensitivity to 100% — the single most important commit in the repository.

Git confirmed it saw these as renames:

R100  bias_detector.py       →  vpsim/domain/assessment/bias.py

R100  clinical_evaluator.py  →  vpsim/domain/assessment/clinical.py

R100  cases.py               →  vpsim/domain/content/cases.py

R100  static/chat.js         →  vpsim/web/static/chat.js

R100  templates/*.html       →  vpsim/web/templates/*.html

R070  feedback_generator.py  →  vpsim/domain/feedback.py

R062  session_tracker.py     →  vpsim/domain/assessment/topics.py

R060  app.py                 →  vpsim/api/routes.py

R100 means a pure rename with identical content. The lower numbers are files

that were also split — see the next section.

### 5.4 · Split the three files that were doing more than one job

This is the part that went beyond what the task text described, and it is the

most important part of the work. Section 6 explains why it was necessary rather

than optional.

#### session_tracker.py → three files

| Original lines | Went to | Why |
| --- | --- | --- |
| 17–253 (TOPIC_KEYWORDS) + 377–404 (extract_topics) | domain/assessment/topics.py | Pure data and pure string matching |
| 295–377 (create_session … update_session) + get_session_summary | domain/session.py | Pure state transitions |
| 256–295 (count_prior_sessions) | infra/storage.py | Reads the filesystem — os.listdir, open() |

count_prior_sessions is the reason this split was forced. It walks the

sessions/ directory to work out which repeat number a participant is on. That

is disk I/O. Leaving it in domain/ would have meant domain/ importing os

and json to touch the filesystem, which fails criterion 2 the moment anyone

takes it seriously.

#### feedback_generator.py → two files

| Went to | What it holds | Why there |
| --- | --- | --- |
| domain/feedback.py | _FEEDBACK_SYSTEM_INSTRUCTION, build_feedback_prompt(), build_fallback_feedback() | Deciding what to say is domain logic. The fallback text is generated with no model at all. |
| infra/feedback.py | generate_feedback() | Makes the network call, catches failure, degrades to the fallback |

This split has a payoff beyond tidiness. build_fallback_feedback() is the path

that runs when the model is unavailable, and it is now testable with no API key,

no network and no mock. That path is what guarantees no consultation ever ends

without guidance, and it was previously untestable.

#### app.py → three files

| Original lines | Went to |
| --- | --- |
| 138–518 (the routes) | api/routes.py |
| 522–582 (_save_session_file) | infra/storage.py, renamed save_session_file |
| the SESSION_STORE dict | infra/session_store.py |

The leading underscore was dropped from save_session_file because it is no

longer private to a module — it is now infra's public interface for writing a

session to disk.

### 5.5 · Consolidate the model calls into one gateway

Two modules each built their own Groq client at import time. They became one:

vpsim/infra/llm/gateway.py.

Two design choices in that file are worth understanding, because both are there

to make a later task cheap rather than to make this one work.

Lazy client construction:

_client = None

def _get_client() -> Groq:

"""Lazily construct the client so importing this module needs no API key."""

global _client

if _client is None:

_client = Groq(api_key=os.getenv("GROQ_API_KEY"))

return _client

The old code built the client at import time. That meant `import

feedback_generator raised an exception if GROQ_API_KEY` was absent — so tests,

CI, and anyone who cloned the repo without a key could not even import the

module. Building it on first use means the whole application imports cleanly

with no credentials, and only an actual model call needs one. This is what makes

the smoke tests in section 8 possible.

A `purpose` argument that currently does nothing:

def _model_for(purpose: str) -> str:

default = os.getenv("GROQ_MODEL", "llama-3.3-70b-versatile")

return os.getenv(f"GROQ_MODEL_{purpose.upper()}", default)

def call_llm(messages, system_instruction, *, purpose="patient", ...):

Today every purpose resolves to the same model. ADR-0011 says we will route

different jobs to different models — a cheap fast one for voicing the patient, a

stronger one for writing feedback. Adding the parameter now, while there are

only two call sites, means that when T-031 arrives it changes one function and

zero callers. Adding it later means finding and editing every call site.

The gateway also carries retry with backoff (2 s, then 4 s) on transient errors

— rate limits, 5xx, empty responses — which was previously duplicated in two

places and missing from the third.

### 5.6 · The application factory

vpsim/app.py replaces the module-level app = Flask(__name__):

def create_app(config: dict | None = None) -> Flask:

load_dotenv()

app = Flask(__name__,

template_folder="web/templates",

static_folder="web/static")

app.secret_key = os.environ.get("FLASK_SECRET_KEY", os.urandom(24))

if config:

app.config.update(config)

app.register_blueprint(web_bp)

return app

app = create_app()          # WSGI entry point: gunicorn vpsim.app:app

Why a factory rather than a global `app`. A module-level app is created once,

when the module is first imported, using whatever environment happens to exist

at that moment. That is fine for one process running one configuration. It stops

working the moment you want a second configuration — which is exactly what a

test needs. create_app({"TESTING": True}) gives every test a clean, isolated

application; a global app would leak state between tests.

The template_folder and static_folder arguments are relative to vpsim/,

which is why the templates had to move into vpsim/web/ rather than staying at

the repository root.

### 5.7 · Packaging

pyproject.toml was added. It does four jobs:

[project]

name = "vpsim"

requires-python = ">=3.11"

dependencies = ["flask>=3.1", "groq>=1.6", "python-dotenv>=1.2"]

[project.optional-dependencies]

dev = ["pytest>=8", "import-linter>=2", "ruff>=0.6"]

[project.scripts]

vpsim = "vpsim.__main__:main"

[tool.importlinter]

root_package = "vpsim"

[[tool.importlinter.contracts]]

name = "domain must not import infra or api"

type = "forbidden"

source_modules = ["vpsim.domain"]

forbidden_modules = ["vpsim.infra", "vpsim.api", "vpsim.app"]

- Declares real dependencies. requirements.txt was a frozen pip freeze

dump of 33 packages, most of which are transitive. The three lines above are

what we actually depend on.

- Separates dev dependencies. pip install -e ".[dev]" gets you the test

tools; a production install does not ship pytest.

- Makes the package installable with pip install -e ., so import vpsim

works from any directory rather than only from the repository root.

- Encodes the layering contract as data, which is what CI reads in T-004.

### 5.8 · Update the research tooling

validate_detectors.py, analyze_sessions.py and test_api.py stay at the

repository root. They are research instruments, not part of the product, and

promoting them into the package would blur that line.

Their imports were rewritten:

sed -i '' \

-e 's/^from cases import/from vpsim.domain.content.cases import/' \

-e 's/^from session_tracker import/from vpsim.domain.session import/' \

-e 's/^from bias_detector import/from vpsim.domain.assessment.bias import/' \

-e 's/^from clinical_evaluator import/from vpsim.domain.assessment.clinical import/' \

validate_detectors.py analyze_sessions.py

A grep afterwards caught one the sed had missed: analyze_sessions.py line

62 had a lazy import inside a function body, indented, so the ^from anchor

did not match it. Worth remembering — anchored sed patterns silently skip

imports that are not at column zero.

## 6 · Where we diverged from the specification

The task text named four moves. The work required seven. This section records

the difference and the reason, because the discrepancy between BUILD_PLAN.md

and the code is otherwise going to look like a mistake.

### 6.1 · `session_tracker` did not go where the spec said

BUILD_PLAN says: session_tracker → domain/assessment/topics

What happened: it went to three places — domain/assessment/topics.py,

domain/session.py, and infra/storage.py.

Why. The task text was written before anyone had read that file closely

enough to notice it holds three unrelated responsibilities, one of which reads

the filesystem. Criterion 1 and criterion 2 are in direct conflict for that

file: obeying criterion 1 literally — putting all of session_tracker.py into

domain/assessment/topics.py — would have put os.listdir() inside domain/

and broken criterion 2.

Criterion 2 is the one that encodes ADR-0009 and one of the three properties

that must never break, so it wins. Criterion 1 is a convenience description of

where things roughly go.

### 6.2 · `feedback_generator.py` was not mentioned at all

It had to be split for the same reason: prompt construction is a decision

(domain), the API call is I/O (infra).

### 6.3 · `app.py` was not mentioned at all

The task lists vpsim/{api,domain,infra,web}/ under Files, which implies the

routes move, but does not say so. app.py was carrying three responsibilities

and had to be split for the api/ directory to mean anything.

### 6.4 · The gateway was not in scope

Consolidating the two Groq clients into one is arguably T-031's job. It was done

here because infra/feedback.py needed something to call, and writing a

third client construction inside the new package — knowing it would be deleted

in T-031 — was worse than writing the gateway once.

None of these divergences change behaviour. They are all structural. The

detector numbers are unchanged, which is the check that proves it.

## 7 · Problems hit, and what fixed them

### 7.1 · `BuildError: Could not build url for endpoint 'index'`

Symptom. Two smoke tests failed after the first run:

werkzeug.routing.exceptions.BuildError: Could not build url for endpoint

'index'. Did you mean 'web.index' instead?

Cause. Moving routes onto a Flask Blueprint namespaces every endpoint

under the blueprint's name. The function is still called index, but its

endpoint name is now web.index. Four redirect(url_for("index")) calls inside

routes.py were still using the old flat name.

Fix. Use the blueprint-relative form:

return redirect(url_for(".index"))

The leading dot means this blueprint, whatever it is called. That is better

than hard-coding "web.index" because the route module stays independent of the

name the application mounts it under.

Worth noting: the templates were unaffected — they hard-code paths like

/start/case_1 rather than using url_for. That is a small piece of debt for a

later task, since hard-coded paths break silently if a route ever changes.

### 7.2 · `pip install -e .` failed with a Python version error

Symptom.

ERROR: Package 'vpsim' requires a different Python: 3.9.6 not in '>=3.11'

Cause. A bare pip on this machine is macOS's system Python 3.9, not the

project's virtual environment. The virtual environment was never activated in

that shell.

Fix. Call the venv's interpreter explicitly:

venv/bin/pip install -e ".[dev]"

Why it is worth recording. The error is a good one — requires-python

caught the mismatch immediately rather than installing and failing later at

runtime with a confusing syntax error on modern type-hint syntax. This is an

argument for keeping requires-python accurate.

### 7.3 · `curl` returned 403 from a server that was working perfectly

Symptom. With the server confirmed running, every `curl

http://127.0.0.1:5000/ returned 403`, and the server's own log showed no

requests arriving at all.

Cause. Not the application. An HTTP proxy in the environment was

intercepting curl before it reached the loopback interface. The 403 came from

the proxy.

Fix. Request over loopback from Python instead, bypassing the proxy:

urllib.request.urlopen("http://127.0.0.1:5000/", timeout=1)

which returned 200, 4666 bytes.

The lesson. When a tool reports a failure that the thing being tested does

not corroborate — here, the server's own access log was empty — suspect the

tool. An empty server log during a "failed" request is a strong signal that the

request never arrived.

## 8 · Verification

Four independent checks, all passing. docs/spec/TEST_STRATEGY.md explains what

each kind of test can and cannot catch; this is the short version.

venv/bin/python -m pytest -q          # 17 passed in 0.31s

venv/bin/lint-imports                 # Contracts: 1 kept, 0 broken

venv/bin/python validate_detectors.py # 51/54 = 94%

venv/bin/python -m vpsim              # boots, 9 routes, HTTP 200

| Check | What it proves | What it does not prove |
| --- | --- | --- |
| 11 route smoke tests | Every route is wired and returns a sane status | That any answer is clinically correct |
| 2 layering tests | domain/ has no upward imports | That the layers are well designed |
| lint-imports | Same rule, enforced transitively, ready for CI | Anything about runtime behaviour |
| validate_detectors.py | Detector accuracy is unchanged at 94% | That 94% is good enough for clinical use |

The fourth is the one that matters most for this task. Everything else confirms

the code moved; the validation run confirms the code moved **without changing

what it computes**. It runs the real detectors over 18 hand-labelled transcripts

and reports the same 51/54 as before the refactor.

## 9 · What this changes for you

If you have pulled this branch, your old commands will not work.

| Before | Now |
| --- | --- |
| python app.py | python -m vpsim |
| — | pip install -e ".[dev]" — once, after pulling |
| — | pytest |
| — | lint-imports |
| python validate_detectors.py | unchanged |
| python analyze_sessions.py sessions | unchanged |

### First-time setup after pulling

source venv/bin/activate

pip install -e ".[dev]"

pytest

python -m vpsim

pip install -e . installs the package in editable mode — it puts a link to

this directory on the Python path rather than copying files. Edit a file and the

change is live; you do not reinstall.

### Where your file went

| You are looking for | It is now in |
| --- | --- |
| the detectors | vpsim/domain/assessment/bias.py |
| the cases | vpsim/domain/content/cases.py |
| the routes | vpsim/api/routes.py |
| the templates | vpsim/web/templates/ |
| the LLM calls | vpsim/infra/llm/gateway.py |
| topic keywords | vpsim/domain/assessment/topics.py |
| session saving | vpsim/infra/storage.py |

### If you add a file

Ask one question: does this touch the outside world? Network, disk,

database, environment variables, Flask — that is infra/ or api/. If it is

pure computation over data handed to it, it is domain/.

Put it in the wrong place and pytest tells you within a second. That is the

point of the layering tests.

## 10 · Known debt left behind

Deliberate. Each has a task that closes it.

| Debt | Where | Closed by |
| --- | --- | --- |
| Session state is a dict in process memory. Lost on restart, cannot be shared between workers, limits the app to one process. Recorded as blocker B1 in TECH_SPEC. | vpsim/infra/session_store.py | T-013 — append-only event log in PostgreSQL (ADR-0003) |
| No unit tests for the domain layer. The refactor made them possible; it did not write them. Smoke tests prove wiring, not correctness. | tests/ | T-002 — test harness and fake LLM gateway |
| Server-rendered routes. The prototype's HTML routes remain. | vpsim/api/routes.py | T-030 — JSON API under /v1 (ADR-0006) |
| `purpose` does nothing yet. Every purpose resolves to the same model. | vpsim/infra/llm/gateway.py | T-031 — per-purpose routing, circuit breaker, cost logging |
| Templates hard-code URLs. url_for is not used, so a route rename breaks links silently. | vpsim/web/templates/ | unassigned — fold into T-030 |
| `requirements.txt` still exists alongside pyproject.toml, and they can drift. | repository root | T-005 — Docker image build |

Each of these is marked in the source with a NOTE (BUILD_PLAN T-xxx) comment,

so the code says where the fix lives.

## 11 · How to undo it

Nothing here is committed to main yet.

Abandon the whole thing:

git checkout main

git branch -D refactor/t-001-package-structure

Keep it but return to the old layout temporarily:

git stash              # if there are uncommitted changes

git checkout main

python app.py

git mv preserved every file's history, so `git log --follow

vpsim/domain/assessment/bias.py shows the full history of bias_detector.py`

including the confirmation-bias fix.

## 12 · Next

T-002 · Test harness and fake LLM gateway (2 days, depends on T-001).

It is cheap now precisely because of this task. vpsim/infra/llm/gateway.py is

a single function that everything routes through, so a fake is one substitution

rather than a hunt through the codebase. That unlocks testing the whole

consultation flow — chat, examine, investigate, conclude — with no API key, no

network, no cost, and deterministic replies.

Written 5 September 2026 · Vraj Patel (202301408) · Yogesh Bagotia (202301114)