Build log — what was done, and what it left behind

T-004 · CI pipeline with the validation gate

Nidan — Bias-Aware Virtual Patient Simulator

Authors       Vraj Patel (202301408) · Yogesh Bagotia (202301114)

Mentor        Abhishek Gupta

Institution   DAU (Dhirubhai Ambani University), Gandhinagar

Status        Complete

Part of       Build log

# Contents

| Task | T-004, BUILD_PLAN Phase 0 ⭐ |
| --- | --- |
| Status | ✅ Complete — one manual step remains (§4.4) |
| Branch | refactor/t-001-package-structure |
| Estimated | 1 day |
| Specification | TECH_SPEC §9.4 (BUILD_PLAN cites §9.3, which is Environments) |
| Behaviour change | Yes — a silent data-loss bug found and fixed. See §7.1 |

## 1 · Summary

Six CI jobs on every pull request, and the research claim is now a build gate.

The headline: `validate_detectors.py` always exited 0. It printed its result

and stopped. Wiring it into CI as it stood would have run validation on every

pull request and cheerfully passed at any accuracy. It now exits non-zero below

94%, and four tests prove that in both directions.

Three defects came out of the work:

- Session saving had been broken since T-001 — silently. No session file

was written for the whole task, and the smoke test passed throughout.

- `google-auth` and its dependency tree were dead Gemini-era leftovers

carrying every CVE pip-audit reported. Removed → no known vulnerabilities.

- `get_case()` can return `None` and four callers do not check. Not a live

bug, but it was invisible until mypy --strict.

227 → 231 tests. ruff clean, mypy --strict clean on domain/, validation

94%.

## 2 · The problem

TEST_STRATEGY §8 rated "No CI" as High risk, and the reason is worth

stating precisely. It was not that checks were missing — after T-002 and T-003

there were 227 tests, a layering contract, nine case invariants and a validation

harness, all passing.

It was that every one of them depended on somebody remembering to run it.

A check that runs when you remember is not a gate. It is a habit, and habits

lapse exactly when they matter most: at the end of a long day, on a small change

that obviously cannot break anything.

The sharpest illustration is in this log. Session saving broke in T-001 and

stayed broken through T-002 and T-003 — three tasks, two of which added tests —

because nothing ran ruff, which reports the error on the first line it checks.

## 3 · Definition of done

Verbatim from BUILD_PLAN.md:

T-004 · CI pipeline with the validation gate ⭐

Phase    0            Depends  T-002          Est  1 d      Owner  V

Files    .github/workflows/ci.yml, .importlinter

Spec     TECH_SPEC §9.3

Accept   1. On PR: ruff, mypy(domain strict), import-linter, pytest, pip-audit, gitleaks

2. Runs validate_detectors.py; BUILD FAILS if accuracy < 94%

3. Docker image builds

4. All checks required before merge

Note     The research claim becomes a CI check. No refactor can silently degrade the instrument.

| # | Criterion | Status |
| --- | --- | --- |
| 1 | six checks on PR | ✅ all six, all verified passing locally |
| 2 | build fails below 94% | ✅ MINIMUM_ACCURACY = 0.94, non-zero exit, 4 tests |
| 3 | Docker image builds | ⚠️ Dockerfile written; build unverified — no Docker in this environment |
| 4 | all checks required before merge | ⚠️ manual repository setting — .github/BRANCH_PROTECTION.md |

### Every check, run locally

ruff                        PASS

mypy (domain strict)        PASS

import-linter               PASS

pytest -m 'not slow'        PASS   231 tests, coverage 99.63%

case invariants             PASS   C-1 … C-9

pip-audit                   PASS   no known vulnerabilities

detector validation (94%)   PASS   51/54 = 94.4%

docker build                UNVERIFIED

## 4 · What was built

### 4.1 · The validation gate — the point of the task

Before, main() printed a report and returned nothing:

if __name__ == "__main__":

main()          # always exit 0, whatever the accuracy

Now:

# The published figure. The paper reports 94% accuracy across all detector

# decisions; CI fails below it so that no change can quietly degrade the

# instrument the research claim rests on.

#

# Raising this is a decision, not a formality: it commits every future change to

# the higher bar. Lowering it means the published figure is no longer true and

# the paper needs correcting, not the threshold.

MINIMUM_ACCURACY = 0.94

if accuracy + 1e-9 < MINIMUM_ACCURACY:

print(f"FAIL: detector accuracy {accuracy*100:.1f}% is below the required 94%.\n"

f"      Do not lower the threshold to make this pass — investigate\n"

f"      what changed.", file=sys.stderr)

raise SystemExit(1)

The 1e-9 avoids a float-comparison failure on a value that is exactly 0.94.

The message names the wrong fix explicitly. Whoever hits a red build here will

be under time pressure, and the obvious way to make it green is to lower the

number.

### 4.2 · Proving the gate fails

Four tests in tests/test_validation_gate.py. The important one copies the

repository, breaks anchoring rule A1, and asserts a non-zero exit:

def test_fails_when_a_detector_is_degraded(tmp_path):

...

r = _run(cwd=work)

assert r.returncode != 0, (

"a degraded detector did NOT fail the build — the research claim is "

"unprotected"

)

Verified: accuracy falls to 92.6%, exit code 1, correct message on stderr.

These tests are deliberately not marked `slow`. The first draft marked them

so; CI's test job runs -m "not slow", which would have excluded them. **A gate

whose own tests are excluded from CI is not a gate.** They take 0.4 s.

### 4.3 · Six jobs, not one

| Job | Runs |
| --- | --- |
| Lint and types | ruff · mypy vpsim/domain --strict · lint-imports |
| Tests | pytest -m "not slow", coverage gate ≥ 90% on domain/ |
| Detector validation | validate_detectors.py — uploads the report as an artifact |
| Case content invariants | C-1 … C-9, verbose |
| Security | pip-audit · gitleaks (full history, fetch-depth: 0) |
| Docker image builds | build only, not pushed |

Separate jobs so a failure names itself. A content error reported as "one of 231

tests failed" is a worse signal than one reported as Case content invariants.

The validation job uploads docs/detector_validation.md with if: always(), so

the report is available when the job fails — which is when it is wanted.

### 4.4 · Criterion 4 cannot be satisfied by a file

"All checks required before merge" is a repository setting. The workflow makes

checks run; only branch protection makes them required, and until it is on,

a red build can still be merged.

gh is not installed here, so this could not be done from the terminal.

.github/BRANCH_PROTECTION.md gives the exact steps, the six check names, and a

procedure for verifying the gate blocks a real pull request.

This is the last step of T-004 and it needs the repository owner. Ten

minutes. Until then every gate in this repository is advisory.

## 5 · The Dockerfile (criterion 3)

Multi-stage, non-root (uid 10001), healthcheck, .dockerignore. Docker is not

available in this environment, so the build is unverified — the CI job will

be its first real run.

One thing in it is worth reading:

# --workers 1 is NOT a performance choice. Session state is a dict in process

# memory (infra/session_store.py, blocker B1), so a second worker would serve

# requests that cannot see the session. T-013 replaces the store with an event

# log and lifts this.

CMD ["gunicorn", "--bind", "0.0.0.0:8000", "--workers", "1", ...]

Without that comment, the first person tuning performance raises the worker

count and produces an intermittent, near-undebuggable session bug.

Overlap with T-005. T-005 owns Docker and its criterion 1 is *multi-stage,

non-root, healthcheck* — satisfied here, because criterion 3 needed a real

Dockerfile and writing a throwaway would have been worse. **T-005 is now

smaller: docker-compose with Postgres 16 + pgvector.**

## 6 · Where we diverged from the specification

*6.1 · `TECH_SPEC §9.3` is Environments, not CI.* The pipeline is §9.4. The

third dangling spec reference in three tasks — T-002's §12.2 did not exist

either. Logged in §10.

6.2 · No `.importlinter` file. The task lists one. The contract already

lives in pyproject.toml from T-001 and works (Contracts: 1 kept, 0 broken).

Adding a second location for the same rule invites the two to disagree — the

failure mode that C-4 exists to prevent, in a different guise. One source, cited

in the workflow.

6.3 · Files changed well beyond the two listed. Dockerfile,

.dockerignore, .github/BRANCH_PROTECTION.md, requirements.txt,

pyproject.toml, validate_detectors.py, vpsim/infra/storage.py,

vpsim/domain/types.py (new), and annotations across six domain modules. Each

was required by a criterion — see §7.

## 7 · The defects this found

### 7.1 · Session saving was broken, silently, for three tasks

ruff reported it on the first pass:

F821 Undefined name `datetime`

--> vpsim/infra/storage.py:64:21

T-001 moved _save_session_file from app.py into storage.py and did not

carry the datetime import with it. Every save raised NameError.

Why nothing noticed. The function caught it:

except Exception as e:

print(f"Warning: Could not save session file: {e}")

A bare except Exception turned a programming error into a printed warning. The

route returned 200. The smoke test test_save_session_wrapper_responds asserted

200 and passed. **No session file was written at any point during T-001, T-002

or T-003.**

Had a real participant session been run on this branch, the data would have been

lost with a warning nobody was reading.

Three fixes, not one:

- Import the clock — utc_now_iso() from T-002, rather than reaching for

datetime again.

- Narrow the handler to `except OSError`. Disk-full and permission errors

should still degrade gracefully; a NameError must surface. The comment in

the code says why, at length, because the next person will be tempted to

widen it again.

- Return the path written. The function returned None on both success and

failure, so nothing could tell them apart. 12 regression tests now assert a

file exists on disk and contains the learner's questions.

The lesson worth keeping: asserting a route returns 200 does not prove the

work behind it happened. That is the gap between a smoke test and a real one,

and TEST_STRATEGY §4 says so — but this is the first time it cost something.

### 7.2 · Dead dependencies carrying every reported CVE

pip-audit reported vulnerabilities in cryptography, pyasn1 and

setuptools. Tracing them:

cryptography  Required-by: google-auth

pyasn1        Required-by: pyasn1_modules

Nothing in the codebase imports any of them. google-auth is a leftover from

the Gemini era, and requirements.txt was a frozen pip freeze that had

carried it ever since.

Removed google-auth, cryptography, pyasn1, pyasn1-modules; upgraded

setuptools. Result: no known vulnerabilities. requirements.txt rewritten

as three real dependencies with a note recording why the others went.

This is SECURITY_SPEC §5.2 earning its place on its first run: *adding a

dependency is a decision*. Nobody decided to depend on cryptography — it

arrived with a library that stopped being used months ago and was never removed.

### 7.3 · `get_case()` can return `None`

mypy --strict produced 27 errors. Twenty-three were missing annotations. Four

were real:

- `get_case()` returns `Case | None` — its docstring said so; its signature

did not, so every caller looked safe to index into. Three of seven callers

guard. The other four take case_id from an existing session, so they cannot

legitimately receive an unknown id — defensible, but implicit. Logged in §10.

- CaseSummary values were typed str but inferred object.

- clue_keywords(clue: Sequence[str] | str) — str is a Sequence[str],

so the union collapsed and mypy narrowed the wrong way. Spelled out as

list[str] | tuple[str, ...] | str.

Annotations are backed by a new vpsim/domain/types.py, so signatures read

(session: Session, case: Case) -> DetectorResult rather than

(dict, dict) -> dict.

## 7.4 · What the first real CI run caught

Added 6 September 2026, after the workflow ran for the first time on PR #1.

5 of 6 jobs passed first time — including Docker image builds and

Detector validation (research claim). Security failed:

pip-audit

setuptools 82.0.1  PYSEC-2026-3447  (fix: 83.0.0)

Process completed with exit code 1

The same command passed locally. Reproduced in a fresh virtualenv and the

difference was immediate:

fresh venv  setuptools 82.0.1  ->  pip-audit exit 1

local venv  setuptools 84.0.0  ->  pip-audit exit 0

setuptools ships with the virtualenv; nothing here depends on it. It was

upgraded by hand during §7.2 of this task to clear that very advisory, and

that fix existed only in one developer's environment. Every local run since has

been green for a reason that was never written down.

Fixed by pinning setuptools>=83 in the dev extra, so the requirement

lives in pyproject.toml rather than in someone's shell history. Verified in a

clean virtualenv: No known vulnerabilities found.

This is the argument for CI in a single incident. Six local checks had passed

repeatedly across four tasks; one of them was passing because of an undeclared

manual change, and no amount of running it locally would ever have revealed

that. It took a machine that had never been touched.

`gitleaks` then ran on the next push and reported 🛑 Leaks detected — 4

findings. Installed locally to inspect them rather than assume:

| File | Value | What it is |
| --- | --- | --- |
| tests/test_config.py | gsk_abc123def456 | fixture: "a real-looking key is accepted" |
| tests/test_telemetry.py | sk_live_51HxYz… | Stripe fixture for the redaction test |
| tests/test_telemetry.py | gsk_abcdefghij… | sequential alphabet, redaction fixture |
| API_CONTRACT.md | 8f14e45f-ea4c-… | an Idempotency-Key example — a UUID, not a credential |

All four are fixtures and documentation. redaction.py cannot be tested without

strings shaped like real keys.

Fixed with .gitleaks.toml allowlisting the exact values. Deliberately

not by path: allowlisting tests/ would be shorter and would also hide a

real key pasted into a test file one day. Adding a new fixture now means adding

a line to the allowlist, which is the right way round — it fails closed.

Verified both directions: no leaks found with the allowlist in place, and a

plausible unlisted key planted in the tree is still caught.

## 8 · Verification

venv/bin/ruff check .                    # All checks passed!

venv/bin/mypy vpsim/domain --strict      # Success: no issues found in 10 source files

venv/bin/lint-imports                    # Contracts: 1 kept, 0 broken

venv/bin/python -m pytest -q             # 231 passed · coverage 99.63%

venv/bin/pip-audit --skip-editable       # No known vulnerabilities found

venv/bin/python validate_detectors.py    # PASS: 94.4% meets the required 94%

Validation 51/54 = 94%, unchanged across all four Phase 0 tasks.

### One thing that briefly looked like a regression

Mid-task, validation reported 50/54 = 93% with bias.py byte-identical to the

version that had just produced 94%. Cause: stale `__pycache__`. Restoring a

file with cp gave it an older mtime than its cached bytecode, so Python kept

using the broken compiled version.

Not a defect in the code, but worth recording: **restore files with `git

checkout, not cp`.** The failure looks exactly like a real regression and

costs real time.

## 9 · What this changes for you

One thing you must do: follow .github/BRANCH_PROTECTION.md. Ten minutes,

once. Until then CI reports but does not block.

When CI fails on your pull request, read the job name first:

| Job red | Usually means |
| --- | --- |
| Lint and types | ruff check . --fix fixes most of it |
| Tests | a real failure — read the assertion message, they name what broke |
| Detector validation | stop. Something changed the instrument. Do not touch the threshold |
| Case content invariants | a case edit broke C-1…C-9; the message names the offending terms |
| Security | a new CVE, or a secret in the diff |

New local commands:

ruff check . --fix              # style

mypy vpsim/domain --strict      # types

pip-audit --skip-editable       # dependency CVEs

## 10 · Known debt left behind

| Debt | Closed by |
| --- | --- |
| Branch protection not enabled. Every gate is advisory until it is | you — `.github/BRANCH_PROTECTION.md` |
| Docker build unverified. No Docker locally; CI is its first run | T-005, or the first PR |
| Four `get_case()` callers do not check for `None`. Safe today because case_id comes from a validated session, but implicit | unassigned — fold into T-030 |
| Three dangling spec references in three tasks (§12.2, §9.3, and C-4's semantics). BUILD_PLAN's Spec refs are not being checked against TECH_SPEC | unassigned — worth a link-check |
| `mypy` is strict on `domain/` only. api/ and infra/ are unchecked | T-030 |
| `requirements.txt` and `pyproject.toml` still both exist and can drift | T-005 |
| No staging/production deploy. CI builds; nothing ships | T-045 |

## 11 · How to undo it

rm -rf .github Dockerfile .dockerignore tests/test_validation_gate.py \

tests/test_session_persistence.py vpsim/domain/types.py

git checkout HEAD -- validate_detectors.py vpsim/infra/storage.py \

requirements.txt pyproject.toml vpsim/domain/

Do not undo the `storage.py` fix. Without it, no session is ever saved.

## 12 · Phase 0 is complete

| Task |  |  |
| --- | --- | --- |
| T-001 | package restructure | ✅ |
| T-002 | test harness, fake LLM gateway | ✅ |
| T-003 | lexicon disjointness | ✅ |
| T-004 | CI with the validation gate | ✅ |
| T-005 | Docker + compose | ⬜ smaller now — Dockerfile exists |
| T-006 | typed configuration | ⬜ |
| T-007 | structured logging and Sentry | ⬜ |

Four tasks, four real defects, each found by a test rather than by review:

| Task | Defect |
| --- | --- |
| T-002 | "mi" matched examine/vomiting — inflated anchoring for every case_1 learner |
| T-002 | "gi" matched angina — suppressed anchoring rule A2 |
| T-003 | "heart" matched heartburn — flagged learners who reasoned correctly |
| T-004 | session saving broken and silent for three tasks |

None was caught by the 18-transcript validation set, and none by reading the

code. That is the argument for Phase 0 in one table.

Next: T-005 (Docker + compose, now partly done) or T-006 (typed config,

which delivers gitleaks clean and is the first item on the security

checklist). Both depend only on T-001 and can run in parallel.

And BUILD_PLAN §11.1 still applies: **content authoring is the real critical

path.** Ten reviewed cases gate launch, five exist, and no task above produces

one.

Written 5 September 2026 · Vraj Patel (202301408) · Yogesh Bagotia (202301114)