Scope, order of operations, and what stays unchanged

Rename plan — VPSim to Nidan

Nidan — Bias-Aware Virtual Patient Simulator

Authors       Vraj Patel (202301408) · Yogesh Bagotia (202301114)

Mentor        Abhishek Gupta

Institution   DAU (Dhirubhai Ambani University), Gandhinagar

Status        Phase A executed

Part of       Process

# Contents

Status: Phase A executed, 11 September 2026. Phase B not done and may never be.

D-8 was decided on 9 September 2026 (PRD §11). This is the plan for making it

real in one deliberate change rather than letting the new name leak in gradually

while the old one persists in half the repository.

## 1 · The scope, measured

Not estimated — counted.

| Where | Occurrences | Renaming it breaks something? |
| --- | --- | --- |
| Python package `vpsim/` | 37 files | Yes — every import, the console script, the coverage gate, the layering contract |
| pyproject.toml | 11 | Yes — package name, entry point, --cov target, import-linter root |
| docker-compose.yml | 10 | Yes — container names, Postgres user/db, DATABASE_URL |
| Dockerfile | 8 | Yes — COPY, the runtime user, the gunicorn target |
| .env.example | 10 | No — documentation of defaults |
| .github/workflows/ci.yml | 3 | Minor — image tag |
| CLAUDE.md | 4 | No |
| Markdown docs | 48 across 15 files — corrected; the original 259 was a case-insensitive count that swept in the package identifier | No |
| *`.docx` files named `VPSim_`** | 25 | No — regenerated anyway |
| GitHub repository name | — | Yes for anyone who has cloned |

## 2 · The decision that shapes everything else

There are two different names here, and they do not have to change together.

| The product — what users see | VPSim → Nidan |
| --- | --- |
| The Python package — import vpsim | vpsim → nidan? Optional |

The package identifier is internal. No user ever sees it. Renaming it touches

37 files, the Docker user, the database name, the coverage configuration and the

layering contract — and every one of those is a chance to break a build for zero

user-visible benefit.

Recommendation: rename the product now, rename the package later — or never.

Precedent is on that side. Facebook's internal codebase kept thefacebook

references for years. What matters is that the product is consistently Nidan

everywhere a human reads it.

If the package is renamed, do it as its own task, on its own branch, verified by

the full CI suite — never bundled with a documentation change.

## 3 · Phase A — the product name — ✅ DONE (11 September 2026)

**Actual effort: under an hour. 36 replacements across 13 files, 26 .docx

regenerated.** Smaller than planned, because the 259 figure was wrong (§1).

Domains were deliberately not secured first, against the advice in A1. The

name was already public in a pushed commit by then, so delaying the rename no

longer reduced the squatting risk — it only delayed the work. **nidan.app is

still unbought.**

Two user-facing strings in the code were changed as well as the documentation,

because a configuration error and a start-up banner are read by humans:

* Nidan running on http://127.0.0.1:8000

Nidan cannot start — configuration is invalid:

All six CI checks passed after the change.

### A1 · Secure the domains before anything is public

nidan.app        the product

nidan.md         memorable, and reads as "MD"

nidan.health     optional, defensive

Do this first. The moment the name appears in a public repository, a public

PR title or a conversation outside the team, it is discoverable. Domains are

cheap; a name you cannot use is not.

Also check, in the same sitting:

- Trademark — a search in your launch jurisdiction. I cannot do this

- App Store — is there an app called Nidan already?

- Social handles — @nidan or @nidanapp on the platforms you would use

### A2 · Documentation and user-facing text

259 occurrences, 22 files. Mechanical, but not a blind find-and-replace:

- VPSim → Nidan — the product name in prose, titles, headers

- vpsim/ → leave alone — that is the package path

- vpsim.app:app, import vpsim → leave alone — those are code

- VPSim_*.docx → regenerate as Nidan_*.docx

The build logs are a special case. **T-001 to T-007 describe work done under the

old name.** Rewriting them would make the record inaccurate — they would claim

to have built "Nidan" before Nidan existed. Add a one-line note at the top of

docs/build-log/README.md saying the product was renamed on 9 September 2026

and earlier logs use the working title, then leave their contents alone.

### A3 · Regenerate the 25 `.docx` files

docs/spec/md2docx.js takes the title as an argument, so this is a loop, not 25

manual edits.

### A4 · The GitHub repository

A-bias-aware-vp-simulator → nidan

GitHub redirects the old URL, so existing clones keep working. But anyone with a

clone should still run:

git remote set-url origin https://github.com/VrajPatel2611/nidan.git

Do this after the documentation change is merged, so the repository is

already internally consistent when its name changes.

## 4 · Phase B — the package (optional, later)

Effort: one day. Risk: medium. Do not bundle with anything else.

Only if you decide it matters. The order is load-bearing:

- git mv vpsim nidan — preserves history, as in T-001

- Rewrite imports across 37 files

- pyproject.toml — name, [project.scripts], packages.find,

package-data, --cov=nidan.domain, importlinter.root_package

- tests/test_layering.py and tests/test_no_network.py — both hard-code the

package path

- Dockerfile — COPY, useradd, gunicorn nidan.app:app

- docker-compose.yml — container names, Postgres user and database

- python -m nidan, pip install -e ".[dev]", full CI green

The database name is the trap. Changing POSTGRES_DB means existing local

volumes point at a database that no longer exists. Anyone with a running stack

needs docker compose down -v, which deletes their local data. Harmless

today — the app does not use the database yet. After T-010 it would not be.

That alone is an argument for doing Phase B now if it is going to be done at

all, or accepting vpsim as a permanent internal name.

## 5 · Order of operations

1. Secure nidan.app and nidan.md                     ← do this today

2. Trademark and App Store check

3. Phase A — docs, .docx, CLAUDE.md          one PR, low risk

4. Rename the GitHub repository              after (3) merges

5. Phase B — the package                     separate PR, or never

Steps 3 and 5 must not share a pull request. One is a documentation change that

cannot break the build; the other touches the import graph, the container and

the database. Reviewing them together means reviewing neither.

## 6 · What stays "VPSim" permanently

Worth stating so nobody "fixes" these later:

- The research paper (report/main.tex) and its results — it was published

under that name. Changing it retrospectively misrepresents the record

- The 16 pilot session files — data collected under the old name

- Build logs T-001 to T-007 — see A2

- Git history — commit messages are immutable and should stay that way

## 7 · Not yet decided

- `nidan.health` — buy defensively or not?

- Package rename — Phase B, yes or no?

- Tagline. Nidan means diagnosis, which describes the subject rather than

the product. Something is needed alongside it — "practise how you think" is

the idea, not the wording

- Wordmark — lowercase nidan sets cleanly: five letters, two syllables,

no ascender/descender collisions. Worth trying before committing to a logo